ITEC WEBSITE DEVELOPMENT AGREEMENT

Contract Ref: #14

Client: Mucunguzi Trading Ltd

Client Email: mucunguzi@gmail.com

Agreement Details

Website Development AgreementThis agreement is made between ITEC LTD and Mucunguzi Trading Ltd for the design and development of a business website.
Scope of WorkITEC LTD will design five website pages, configure hosting, provide contact form integration, and deliver basic training.
Payment TermsThe client will pay 50% before work begins and 50% after final approval.
TimelineThe project will be delivered within 21 business days after receiving all required content.

Client Signature: ____________________________

ITEC Solutions: ____________________________